Waypoint App — Deployment Runbook

From Code Complete to App Store Submission

Version 1.0 | March 15, 2026 | Target: June 8, 2026

## Current Status

| Metric | Value |
| --- | --- |
| TypeScript errors | 0 |
| P0 software gaps remaining | 0 hours |
| P0 infra + App Store remaining | ~15 hours |
| P1 items remaining | ~12 hours |
| Git commits (dev branch) | 14 |
| Languages supported | 3 (EN, ES, VI) |

## Prerequisites

- Mac with Xcode 15+ installed

- Node.js 18+ and npm installed

- Apple Developer account (active, $99/year)

- Supabase account (free tier works)

- Anthropic API key (for Claude)

- OpenAI API key (for embeddings)

- Sentry account (free tier)

# Phase 1: Install Dependencies & Test Locally (~30 min)

Get the app running on your Mac before deploying anything.

| Step | Action | Expected Result |
| --- | --- | --- |
| 1.1 | cd ~/Desktop/CLAUDE/WayPoint/waypoint-app npm install | All packages installed, 0 errors |
| 1.2 | Copy .env.example to .env and fill in your Supabase URL + anon key: cp .env.example .env # Edit .env with your values | File created |
| 1.3 | npx expo start | Metro bundler starts on port 8081 |
| 1.4 | Press 'w' to open in browser, or 'i' for iOS Simulator | App loads with Welcome screen |
| 1.5 | Verify: sign in, navigate all 5 tabs, check tone selector on Navigator | All screens render, no crashes |

# Phase 2: Supabase Infrastructure (~2 hrs)

Set up the production database, deploy the Edge Function, and ingest the knowledge base.

### 2A: Run Database Migrations (Gap #1)

| Step | Action | Expected Result |
| --- | --- | --- |
| 2.1 | Install Supabase CLI if not already: npm install -g supabase | supabase --version shows 1.x |
| 2.2 | supabase login | Browser opens, auth succeeds |
| 2.3 | supabase link --project-ref YOUR_PROJECT_ID | Linked to project |
| 2.4 | supabase db push | 4 migrations applied (schema, RLS, similarity search, actions) |
| 2.5 | Verify in Supabase Dashboard: Database → Tables. Should see 13 tables. | families, children, chat_sessions, etc. all visible |

### 2B: Deploy Edge Function + Set Secrets (Gap #3)

| Step | Action | Expected Result |
| --- | --- | --- |
| 2.6 | supabase functions deploy ai-proxy | Function deployed successfully |
| 2.7 | supabase secrets set \ ANTHROPIC_API_KEY=sk-ant-... \ OPENAI_API_KEY=sk-... \ SUPABASE_SERVICE_ROLE_KEY=eyJ... | 3 secrets set |
| 2.8 | Test: Supabase Dashboard → Edge Functions → ai-proxy → Logs. Should show 'Serving function'. | Function is live and healthy |

### 2C: Ingest Knowledge Base Articles (Gap #2)

| Step | Action | Expected Result |
| --- | --- | --- |
| 2.9 | Set env vars for the ingestion script: export OPENAI_API_KEY=sk-... export SUPABASE_URL=https://xxx.supabase.co export SUPABASE_SERVICE_ROLE_KEY=eyJ... | Variables set in terminal |
| 2.10 | npx tsx supabase/scripts/ingest-kb.ts | 26 articles ingested, embeddings generated |
| 2.11 | Verify: Supabase Dashboard → Table Editor → knowledge_embeddings. Should see 26+ rows with non-null embedding vectors. | Rows visible with 1536-dim vectors |

# Phase 3: Sentry Crash Reporting (~30 min)

Code is already integrated. Just create the Sentry project and add the DSN.

| Step | Action | Expected Result |
| --- | --- | --- |
| 3.1 | Go to sentry.io → Create New Project → React Native → Name: 'waypoint-app' | Project created, DSN displayed |
| 3.2 | Copy the DSN and add to your .env file: EXPO_PUBLIC_SENTRY_DSN=https://xxx@sentry.io/xxx | DSN added to .env |
| 3.3 | Restart Expo, trigger a test error, verify it appears in Sentry dashboard | Error visible in Sentry |

# Phase 4: EAS Build + TestFlight (~2 hrs)

Build the iOS app and distribute via TestFlight for beta testing.

| Step | Action | Expected Result |
| --- | --- | --- |
| 4.1 | npm install -g eas-cli eas login | Logged into Expo account |
| 4.2 | eas build:configure | eas.json created with build profiles |
| 4.3 | Run a preview build (for TestFlight): eas build --platform ios --profile preview | Build queued on EAS servers (takes ~15 min) |
| 4.4 | When build completes, submit to TestFlight: eas submit --platform ios | Build uploaded to App Store Connect |
| 4.5 | In App Store Connect: TestFlight → Add test group → Add testers by email | Testers receive TestFlight invite |
| 4.6 | Test on a physical device via TestFlight for minimum 5 days | Beta testing period complete |

# Phase 5: App Store Screenshots & Metadata (~2 hrs)

| Step | Action | Expected Result |
| --- | --- | --- |
| 5.1 | Run app in iOS Simulator (iPhone 15 Pro Max for 6.7", iPhone 14 for 6.5") | App running in simulator |
| 5.2 | Capture 6 screenshots per device size: 1. Welcome/Sign-in 2. Home Dashboard 3. AI Navigator chat 4. Action Plan 5. Calendar 6. Documents Cmd+S in Simulator to save screenshot | 12 screenshots saved (6 per size) |
| 5.3 | In App Store Connect → App Information, fill in: Name: Waypoint ¦ Subtitle: Navigate Disability Services ¦ Category: Health & Fitness ¦ Secondary: Education | Metadata saved |
| 5.4 | Upload screenshots, write description (already drafted in Sprint 7), and set keywords | All media + text complete |
| 5.5 | Privacy Policy URL: your-domain.com/privacy Terms of Service URL: your-domain.com/terms (In-app screens are built. You need to host these as web pages too.) | URLs set in App Store Connect |
| 5.6 | Complete App Privacy Nutrition Labels questionnaire (Apple guideline 5.1.1) | Privacy labels submitted |

# Phase 6: Submit to App Store Review (~1 hr)

| Step | Action | Expected Result |
| --- | --- | --- |
| 6.1 | Build the production release: eas build --platform ios --profile production | Production .ipa built |
| 6.2 | eas submit --platform ios | Build uploaded to App Store Connect |
| 6.3 | In App Store Connect → select build → verify all metadata → Submit for Review | Status: Waiting for Review |
| 6.4 | Apple review typically takes 1–3 days. If rejected, fix cited issues and resubmit. | Status: Ready for Distribution |

# Pre-Submission Checklist

Complete all items before submitting to Apple.

☐ npm install completes with 0 errors

☐ .env configured with Supabase URL + anon key + Sentry DSN

☐ Supabase migrations applied (13 tables visible)

☐ Edge Function deployed and secrets set

☐ 26 KB articles ingested with embeddings

☐ Sentry project created and DSN configured

☐ EAS build succeeds (no build errors)

☐ TestFlight beta tested for 5+ days

☐ 6 screenshots per device size uploaded

☐ App description, keywords, and categories filled in

☐ Privacy Policy + Terms of Service hosted as web URLs

☐ App Privacy Nutrition Labels completed

☐ AI Consent Modal verified (Apple Rule 5.1.2(i))

☐ All 5 tabs functional on physical device

☐ 3 languages verified (EN, ES, VI)

☐ Crash-free rate >99.5% during beta

☐ Production build submitted to App Store Connect

# Recommended Timeline

| When | What | Est. Time |
| --- | --- | --- |
| Week 1 | Phase 1–3: Local setup, Supabase infra, Sentry | 3–4 hours |
| Week 1–2 | Phase 4: EAS build + TestFlight beta | 2 hours + wait |
| Week 2–3 | Beta testing period (minimum 5 days) | Ongoing |
| Week 3 | Phase 5: Screenshots + metadata | 2 hours |
| Week 3 | Phase 6: Submit to Apple | 1 hour + review wait |
| Target | App Store live | June 8, 2026 |

Questions? Ask Claude in Cowork mode — all project context is in the WayPoint folder.