WAYPOINT

AI Engine Build Plan

Technical Implementation Guide for the AI Navigator

Prepared by Mike | King Energy / Waypoint

February 2026

CONFIDENTIAL

Table of Contents

1.  Executive Summary

2.  Architecture Overview

3.  Question Categories & Routing

4.  Knowledge Base Strategy

5.  Database Schema (Supabase + pgvector)

6.  Classification & Routing Engine

7.  Category-Specific System Prompts

8.  Response Format & Action Cards

9.  Frontend Integration

10.  AI Agent Layer (Draft & Execute)

11.  Build Timeline

12.  Future Enhancements

# 1. Executive Summary

Waypoint is building an AI-powered navigation engine that helps parents of children with disabilities understand their rights, access benefits, and take action across complex government and institutional systems. Unlike generic chatbots, Waypoint’s AI Navigator classifies questions by domain, retrieves California-specific regulatory knowledge, and generates structured action plans that parents can review and execute.

The core design principle is: AI does the work, the parent reviews and approves. The engine drafts appeal letters, prepares IEP meeting agendas, files reimbursement requests, and sends emails—all with a single tap from the parent.

This document provides the complete technical implementation plan: architecture, database schema, classification logic, category-specific AI prompts, frontend integration, and a five-week build timeline.

| Core Design Principles |  |
| --- | --- |
| Empathy First | Every response validates the parent’s situation before providing guidance. Parents are often in crisis—the AI meets them where they are. |
| Action-Oriented | Responses include concrete next steps with who to contact, what to say, and when to do it—not just information. |
| Domain-Specific | Questions are classified into seven categories, each with specialized knowledge and California-specific regulatory context. |
| Agent Behavior | The AI doesn’t just answer—it offers to draft letters, prepare documents, and execute tasks on behalf of the parent. |
| Parent in Control | AI generates drafts and recommendations. The parent always reviews and approves before anything is sent or submitted. |

# 2. Architecture Overview

The Waypoint AI Engine follows a Retrieve-Classify-Generate pipeline. Every parent question flows through five stages before a response is returned.

## System Flow

| 1. Input | Parent asks a natural language question via the AI Navigator chat interface. |
| --- | --- |
| 2. Classify | A lightweight LLM call (Claude Haiku) classifies the question into one of seven categories and detects urgency level. |
| 3. Retrieve | The question is embedded (OpenAI text-embedding-3-small) and matched against the category-specific knowledge base in Supabase pgvector. |
| 4. Generate | A full LLM call (Claude Sonnet) generates a structured response using the category-specific system prompt, retrieved context, and the child’s profile. |
| 5. Present | The response is formatted as Waypoint Action Cards with steps, timelines, scripts, and draft-action buttons. |

## Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React Native + Expo | Cross-platform mobile app (iOS priority) |
| Backend / DB | Supabase (PostgreSQL) | Auth, realtime, pgvector for RAG, row-level security |
| Vector Search | pgvector extension | Semantic similarity search over knowledge base |
| Classification | Claude Haiku 4.5 | Fast, cheap question classification and routing |
| Generation | Claude Sonnet 4.5 | Full response generation with domain expertise |
| Embeddings | OpenAI text-embedding-3 | Knowledge base indexing and query embedding |
| Document OCR | Google Cloud Vision | Extract text from uploaded IEPs and evaluations |
| Edge Functions | Supabase (Deno) | Serverless API endpoints for AI pipeline |

# 3. Question Categories & Routing

Waypoint’s AI Navigator recognizes seven question categories based on the systems families must navigate. Each category maps to a specialized system prompt, dedicated knowledge base, and tailored response format.

| Category | Covers | Knowledge Base |
| --- | --- | --- |
| Regional Center / Early Start | Eligibility, intake, assessments, IFSP, service authorization, vendor selection, IPP rights, Purchase of Service standards, Self-Determination Program | Lanterman Act sections, RC intake timelines, POS standards for all 21 Regional Centers, fair hearing procedures |
| IEP / School-Based Services | Evaluations, IEP meetings, goals, placement, dispute resolution, Prior Written Notice, FAPE, related services | IDEA procedural safeguards, CA Education Code, SB 483, independent educational evaluations, due process procedures |
| Diagnosis & Evaluation | Where to get assessed, what assessments mean, next steps after diagnosis, specialist referrals, wait times | Evaluation types (developmental, neuropsych, educational), assessment timelines, insurance vs. public evaluation options |
| Benefits & Funding | SSI, IHSS, Medi-Cal, CCS, ABLE accounts, respite, waivers, Self-Determination Program, reimbursements | Current income thresholds, IHSS hour calculations, funding waterfall (insurance → Medi-Cal → CCS → RC), application procedures |
| Rights & Advocacy | Fair hearings, compliance complaints, OCR complaints, SB 483 enforcement, how to push back on denials | Legal timelines, complaint filing procedures, what to say in meetings, documentation requirements |
| Day-to-Day Navigation | Finding therapists, managing waitlists, choosing providers, coordinating between agencies | Provider directories, waitlist strategies, coordination tips, Regional Center vendor lists |
| Transitions | Early Start to IEP (age 3), school to adult services (age 18/22), aging out, conservatorship | Transition timelines, planning checklists, agency handoff procedures, adult service options |

# 4. Knowledge Base Strategy

The knowledge base is the foundation of the AI engine. It provides the regulatory, procedural, and practical context that makes Waypoint’s responses accurate and California-specific. Documents are organized by category, chunked for retrieval, embedded as vectors, and stored in Supabase pgvector.

## Directory Structure

knowledge-base/

├── regional-center/

│   ├── lanterman-act-key-sections.md

│   ├── intake-process-timeline.md

│   ├── purchase-of-service-standards.md

│   ├── ipp-rights-and-process.md

│   └── fair-hearing-procedures.md

├── iep/

│   ├── idea-procedural-safeguards.md

│   ├── california-education-code.md

│   ├── sb-483-requirements.md

│   ├── iep-meeting-process.md

│   └── dispute-resolution-options.md

├── benefits/

│   ├── ssi-eligibility-thresholds.md

│   ├── ihss-hour-calculations.md

│   ├── medi-cal-waivers.md

│   ├── funding-waterfall.md

│   └── able-accounts-sdp.md

├── insurance/

├── rights/

├── navigation/

└── equity/

## Content Strategy

Each knowledge base document should follow a consistent structure for optimal chunking and retrieval:

- Title and scope: What this document covers and who it applies to

- Key facts: Regulatory citations, timelines, thresholds, and rights

- Step-by-step procedures: What a parent should actually do, in order

- Common pitfalls: What agencies get wrong, what parents miss, and how to avoid it

- Scripts: Exact language parents can use in meetings, calls, and written requests

- Source citations: Statute numbers, code sections, and policy references

## Chunking & Embedding Strategy

Documents are split into chunks of approximately 800 tokens with overlap at section boundaries. Each chunk is embedded using OpenAI’s text-embedding-3-small model (1536 dimensions) and stored alongside category metadata for filtered retrieval.

At query time, the parent’s question is embedded and matched against chunks filtered by the classified category. The top 5 most relevant chunks are injected into the generation prompt as context.

## Ingestion Script

The following Python script handles chunking, embedding, and storage. Run once during setup and again whenever knowledge base documents are updated.

# ingest_knowledge.py

import os, glob

from supabase import create_client

from openai import OpenAI

openai = OpenAI()

supabase = create_client(

os.environ['SUPABASE_URL'],

os.environ['SUPABASE_KEY']

)

def chunk_document(filepath, chunk_size=800):

with open(filepath) as f:

text = f.read()

sections = text.split('\n## ')

chunks = []

for section in sections:

if len(section) > chunk_size:

words = section.split()

for i in range(0, len(words), chunk_size // 5):

chunk = ' '.join(words[i:i + chunk_size // 5])

if chunk.strip():

chunks.append(chunk)

else:

chunks.append(section)

return chunks

def embed_and_store(category, filepath):

chunks = chunk_document(filepath)

for chunk in chunks:

response = openai.embeddings.create(

model='text-embedding-3-small',

input=chunk

)

embedding = response.data[0].embedding

supabase.table('knowledge_chunks').insert({

'category': category,

'title': os.path.basename(filepath),

'content': chunk,

'embedding': embedding,

'metadata': {'source': filepath}

}).execute()

# Ingest all knowledge base files

for category_dir in glob.glob('knowledge-base/*/'):

category = os.path.basename(category_dir.rstrip('/'))

for filepath in glob.glob(f'{category_dir}*.md'):

embed_and_store(category, filepath)

# 5. Database Schema (Supabase + pgvector)

All data lives in Supabase PostgreSQL with the pgvector extension for semantic search. Below are the core tables powering the AI engine.

## knowledge_chunks Table

Stores embedded knowledge base content for RAG retrieval.

CREATE EXTENSION IF NOT EXISTS vector;

CREATE TABLE knowledge_chunks (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

category TEXT NOT NULL,

subcategory TEXT,

title TEXT NOT NULL,

content TEXT NOT NULL,

metadata JSONB,

embedding VECTOR(1536),

created_at TIMESTAMPTZ DEFAULT now()

);

CREATE INDEX ON knowledge_chunks

USING ivfflat (embedding vector_cosine_ops)

WITH (lists = 100);

## Similarity Search Function

A PostgreSQL function that performs filtered vector similarity search, returning the most relevant chunks for a given query embedding and optional category filter.

CREATE FUNCTION match_knowledge(

query_embedding VECTOR(1536),

match_category TEXT DEFAULT NULL,

match_count INT DEFAULT 5

) RETURNS TABLE (

id UUID,

category TEXT,

title TEXT,

content TEXT,

similarity FLOAT

) LANGUAGE plpgsql AS $$

BEGIN

RETURN QUERY

SELECT

k.id, k.category, k.title, k.content,

1 - (k.embedding <=> query_embedding) AS similarity

FROM knowledge_chunks k

WHERE (match_category IS NULL

OR k.category = match_category)

ORDER BY k.embedding <=> query_embedding

LIMIT match_count;

END;

$$;

## child_profiles Table

Stores the family’s profile for personalized responses. The AI uses this context to tailor recommendations to the child’s specific situation.

CREATE TABLE child_profiles (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES auth.users(id),

child_name TEXT NOT NULL,

child_age INT,

date_of_birth DATE,

diagnosis TEXT[],

state TEXT DEFAULT 'CA',

regional_center TEXT,

school_district TEXT,

current_benefits JSONB DEFAULT '[]',

insurance_provider TEXT,

created_at TIMESTAMPTZ DEFAULT now(),

updated_at TIMESTAMPTZ DEFAULT now()

);

## ai_interactions Table

Logs every AI interaction for analytics, prompt improvement, and quality monitoring.

CREATE TABLE ai_interactions (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

child_profile_id UUID REFERENCES child_profiles(id),

question TEXT NOT NULL,

category TEXT NOT NULL,

urgency TEXT,

response JSONB NOT NULL,

context_used TEXT,

feedback TEXT,  -- thumbs up/down

created_at TIMESTAMPTZ DEFAULT now()

);

# 6. Classification & Routing Engine

The classification layer is a single LLM call using Claude Haiku for speed and cost efficiency. It determines the question category, urgency level, and whether the parent needs an immediate action step.

## Classification Prompt

This prompt is sent to Claude Haiku 4.5 as the system message for every incoming question:

You classify parent questions about disability services.

Return JSON only:

{

"category": "...",

"urgency": "low | medium | high",

"needs_action": true | false,

"emotional_state": "calm | stressed | crisis"

}

Categories:

- regional-center: Regional Center, Early Start, IPP,

vendored services, POS standards

- iep: IEP, 504, school services, evaluations,

placement, FAPE

- diagnosis: assessments, evaluations, referrals,

understanding reports

- benefits: SSI, IHSS, Medi-Cal, CCS, ABLE,

respite, SDP, reimbursements

- insurance: coverage, denials, appeals, prior auth,

medical necessity

- rights: fair hearings, complaints, legal rights,

timelines, disputes

- navigation: general guidance, provider finding,

system overview, transitions

## Routing Logic

Once classified, the question is routed through the pipeline. The Supabase Edge Function orchestrates the flow:

- Classify: Call Claude Haiku with the classification prompt to get category + urgency + emotional state.

- Embed: Send the question to OpenAI’s embedding API to get a 1536-dimension vector.

- Retrieve: Call the match_knowledge function with the embedding and classified category to get the top 5 relevant chunks.

- Personalize: Load the child’s profile (diagnosis, age, Regional Center, school district, current benefits).

- Generate: Call Claude Sonnet with the category-specific system prompt, retrieved context, and child profile.

- Log: Store the interaction in ai_interactions for analytics and quality improvement.

# 7. Category-Specific System Prompts

Each category has a tailored system prompt that encodes domain expertise, key legal facts, and response guidelines. Below are the full prompts for the three highest-traffic categories.

## Regional Center Prompt

You are Waypoint’s AI Navigator specializing in

California Regional Centers and the Lanterman Act.

Key facts you always apply:

- The Lanterman Act guarantees services to persons

with developmental disabilities regardless of

ability to pay

- Services cannot be denied based solely on diagnosis

or category of disability

- Regional Centers must complete intake assessment

within 120 days

- Parents can request any service; RC must provide

written denial with appeal rights if refused

- The IPP (Individual Program Plan) is the governing

document for all RC services

- Fair hearing rights allow families to challenge

any RC decision

- Self-Determination Program allows families to

manage their own budget

The child’s Regional Center is: {regional_center}

When answering:

- Always cite the specific Lanterman Act section

- Provide the exact timeline and deadline

- Include what to say to the service coordinator

- Offer to draft any letters or requests

## IEP / School Services Prompt

You are Waypoint’s AI Navigator specializing in

IEP and school-based services under IDEA.

Key facts you always apply:

- FAPE (Free Appropriate Public Education) is a

legal right under IDEA

- Parents are equal members of the IEP team

- The school must provide Prior Written Notice (PWN)

for any proposed change or refusal

- Parents have the right to an Independent

Educational Evaluation (IEE) at public expense

if they disagree with the school’s evaluation

- SB 483 requires specific documentation and

procedural protections in California

- Dispute resolution options: mediation, due

process hearing, compliance complaint

The child’s school district is: {school_district}

When answering:

- Reference IDEA section and CA Education Code

- Explain the parent’s procedural safeguards

- Suggest specific questions to ask at IEP meetings

- Offer to draft IEP meeting preparation agendas

- Flag any timeline-sensitive deadlines

## Benefits & Funding Prompt

You are Waypoint’s AI Navigator specializing in

disability benefits and funding programs.

Key facts you always apply:

- The funding waterfall: private insurance first,

then Medi-Cal, then CCS, then Regional Center

as payer of last resort

- SSI: current income thresholds and child

disability requirements, in-kind support rules

- IHSS: parents can be paid providers for children

under 18; protective supervision hours available

for children at risk of harm

- ABLE accounts protect up to $100K from SSI asset

limits; CA offers CalABLE with state tax benefits

- Medi-Cal waivers: Home and Community-Based Services

waiver, Self-Determination waiver

- Regional Center reimbursements: families can be

reimbursed for approved services per POS standards

Current benefits: {current_benefits}

When answering:

- Identify ALL programs the family may qualify for

- Explain the application process step by step

- Flag benefit cliffs and interaction effects

- Offer to draft applications or request letters

# 8. Response Format & Action Cards

Every AI response follows a structured JSON format that maps directly to Waypoint’s Action Card UI components. This ensures consistent, scannable, and actionable output.

## Response Schema

{

"empathy": "Brief 1-sentence validation",

"answer": "Direct answer in 2-3 sentences",

"action_steps": [

{

"step": 1,

"action": "What to do",

"who": "Agency or person to contact",

"timeline": "When to do it",

"script": "What to say (optional)"

}

],

"rights_reminder": "One relevant legal right",

"watch_out": "Common pitfall to avoid",

"offer_to_draft": "What the AI can draft",

"related_cards": ["action_card_ids"]

}

## Example Response

Parent’s question: "Our insurance denied Maya’s OT after 20 sessions. What should I do?"

{

"empathy": "Insurance denials for ongoing therapy

are incredibly frustrating, especially when you

can see the progress your child is making.",

"answer": "You have the right to appeal this

denial. Start with an internal appeal citing

medical necessity, then use Regional Center as

a fallback funder under the Lanterman Act.",

"action_steps": [

{

"step": 1,

"action": "Request the denial in writing",

"who": "Insurance company member services",

"timeline": "Immediately",

"script": "I am requesting a written copy of

the denial with the specific reason and

the appeals process instructions."

},

{

"step": 2,

"action": "Ask the OT for a medical necessity

letter",

"who": "Your occupational therapist",

"timeline": "Within 3 days",

"script": null

},

{

"step": 3,

"action": "File an internal appeal",

"who": "Insurance appeals department",

"timeline": "Within 30 days of denial",

"script": null

},

{

"step": 4,

"action": "Contact Regional Center as fallback",

"who": "Your RC service coordinator",

"timeline": "If appeal is denied",

"script": "Under the Lanterman Act, RC is the

payer of last resort. I have a written

insurance denial and would like to request

OT through my child’s IPP."

}

],

"rights_reminder": "Under Lanterman Act §4648,

Regional Center must fund services when no other

source is available.",

"watch_out": "Do not stop OT sessions during the

appeal. Gaps in service can be used as evidence

that the child does not need ongoing therapy.",

"offer_to_draft": "appeal_letter"

}

# 9. Frontend Integration

The AI Navigator integrates with the React Native frontend through a custom hook that manages the request lifecycle and maps responses to Action Card components.

## useAINavigator Hook

// hooks/useAINavigator.ts

import { useState } from 'react';

import { supabase } from '../lib/supabase';

export function useAINavigator(childProfileId: string) {

const [loading, setLoading] = useState(false);

const [response, setResponse] = useState(null);

const [error, setError] = useState(null);

async function askQuestion(question: string) {

setLoading(true);

setError(null);

try {

const { data, error: fnError } =

await supabase.functions.invoke(

'ai-navigator',

{

body: {

question,

child_profile_id: childProfileId

}

}

);

if (fnError) throw fnError;

setResponse(data);

} catch (err) {

setError(err.message);

} finally {

setLoading(false);

}

}

return { askQuestion, response, loading, error };

}

## Action Card Component Mapping

The structured JSON response maps directly to Waypoint’s existing UI components:

| Response Field | UI Component | Behavior |
| --- | --- | --- |
| empathy | EmpathyBanner | Teal background card at top of response |
| answer | AnswerCard | Primary text response with bold key facts |
| action_steps[] | ActionStepCard | Numbered cards with who/when/script fields |
| rights_reminder | RightsCallout | Highlighted sidebar with legal citation |
| watch_out | WarningBadge | Orange alert card with pitfall to avoid |
| offer_to_draft | DraftButton | CTA button: “Draft Appeal Letter” etc. |

# 10. AI Agent Layer (Draft & Execute)

This is what separates Waypoint from a chatbot. When the AI identifies an actionable opportunity (an appeal to file, an email to send, a reimbursement to request), it offers to do the work. The parent reviews and approves with a single tap.

## Draft Types

| Draft Type | What It Generates | Data Used |
| --- | --- | --- |
| appeal_letter | Insurance appeal citing medical necessity, diagnosis, and denial reason | Denial letter (OCR), OT reports, diagnosis, insurance policy |
| iep_email | Email to school requesting evaluation, meeting, or disputing a decision | Child profile, school district, specific concern from question |
| rc_reimbursement | Reimbursement request to Regional Center with receipts and authorization | Expense records, service authorization, RC POS standards |
| iep_prep | Meeting agenda with questions, rights reminders, and goal suggestions | Current IEP (OCR), evaluation reports, parent concerns |
| fair_hearing | Fair hearing request letter to Regional Center or school district | Denial documentation, relevant legal citations, timeline |
| medical_necessity | Template for the therapist to complete with clinical justification | Diagnosis, treatment history, insurance requirements |

## Draft Generation Flow

When a parent taps a draft button, a second Edge Function generates the full document:

- Load context: Pull the original question, AI response, child profile, and any uploaded documents (via OCR).

- Generate: Call Claude Sonnet with a draft-specific system prompt that includes legal templates and formatting requirements.

- Present: Display the draft in a review screen with edit capability and “Send” / “Download PDF” buttons.

- Execute: If the parent approves, open the email client with pre-filled fields, or save the document to the family’s vault.

## Edge Function: ai-draft

// supabase/functions/ai-draft/index.ts

Deno.serve(async (req) => {

const {

draft_type,

child_profile_id,

original_question,

ai_response

} = await req.json();

// Load child profile

const { data: profile } = await supabase

.from('child_profiles')

.select('*')

.eq('id', child_profile_id)

.single();

// Draft-type-specific prompt

const draftPrompts = {

appeal_letter: `Draft an insurance appeal...

Include: policy number, denial date,

medical necessity argument, legal citations`,

iep_email: `Draft a professional email to...

the school district requesting...`,

rc_reimbursement: `Draft a reimbursement...

request to Regional Center including...`,

};

const response = await anthropic.messages.create({

model: 'claude-sonnet-4-5-20250929',

max_tokens: 2000,

system: draftPrompts[draft_type],

messages: [{ role: 'user', content:

`Original question: ${original_question}

AI guidance: ${JSON.stringify(ai_response)}

Child profile: ${JSON.stringify(profile)}`

}]

});

return new Response(JSON.stringify({

draft: response.content[0].text,

draft_type,

ready_to_send: true

}));

});

# 11. Build Timeline

A five-week implementation plan taking Waypoint from current mockup state to a working AI Navigator MVP.

| Week | Focus | Deliverables |
| --- | --- | --- |
| Week 1 | Knowledge Base | Write 10–15 knowledge base documents for Regional Center and IEP categories. Set up Supabase pgvector table and ingestion script. Embed and store initial corpus. |
| Week 2 | Classification + RAG | Build the classification prompt and test against 30+ real parent questions. Deploy the ai-navigator Edge Function with category routing and context retrieval. |
| Week 3 | Frontend Integration | Connect React Native Navigator screen to the Edge Function via useAINavigator hook. Render structured responses as Action Cards. Add feedback buttons. |
| Week 4 | Agent Layer | Build the ai-draft Edge Function for appeal letters, IEP emails, and reimbursement requests. Create the review/approve/send flow in the app. |
| Week 5 | Polish + Expand | Add remaining category knowledge bases (benefits, insurance, rights). Tune prompts based on test feedback. Add interaction logging and basic analytics dashboard. |

## Cost Estimate (Monthly at MVP)

| Service | Est. Monthly Cost | Notes |
| --- | --- | --- |
| Supabase Pro | $25 | Includes pgvector, auth, edge functions |
| Anthropic API (Haiku + Sonnet) | $50–150 | Classification + generation per query |
| OpenAI Embeddings API | $5–15 | text-embedding-3-small for RAG |
| Google Cloud Vision (OCR) | $10–30 | IEP and document processing |
| Total | $90–220/mo | Scales with user volume |

# 12. Future Enhancements

Beyond the MVP, the AI engine can evolve in several high-impact directions.

## Phase 2: Personalization Engine

- Proactive recommendations: Based on the child’s age and diagnosis, surface upcoming milestones and deadlines (e.g., “Teddy turns 3 in 4 months—start planning the Early Start to IEP transition now”).

- Benefit cliff alerts: Warn parents when income changes or age milestones could affect SSI, IHSS, or Medi-Cal eligibility.

- Learning from interactions: Use the ai_interactions log to identify which action steps parents actually complete, and optimize future recommendations accordingly.

## Phase 3: Document Intelligence

- IEP Redline: Upload an IEP document, and the AI analyzes goals against evaluation reports, identifies gaps, and suggests revisions with accept/reject buttons.

- Evaluation comparison: Compare school evaluations against independent evaluations (e.g., Stanford) and flag discrepancies.

- Insurance policy analysis: Upload an insurance EOB or policy document and extract covered services, limits, and appeal rights.

## Phase 4: Multi-State Expansion

- Modular knowledge base: The category structure supports adding state-specific regulatory documents without changing the engine architecture.

- State detection: Route questions to state-specific knowledge based on the family’s profile.

- Federal baseline: IDEA and SSI are federal programs—build a shared federal knowledge base with state-specific overlays.

## Phase 5: Community Intelligence

- Aggregated insights: Anonymized interaction data reveals which programs are most requested, which agencies generate the most complaints, and which strategies work best.

- Equity monitoring: Track service authorization rates by Regional Center, demographics, and geography to surface disparities.

- Provider ratings: Parents rate therapists and agencies, building a community-sourced quality layer on top of vendor directories.