WAYPOINT

Your child’s unexpected journey. Every step, mapped.

Go-to-Market Plan

From Prototype to Enterprise Scale in California

February 2026  |  Confidential

Mike Beebe, Founder & CEO

# Table of Contents

1. Executive Summary — The Five Phases

2. Phase 0: Pre-Launch Foundation (Weeks 1–4)

3. Phase 1: Soft Launch & Validation (Weeks 5–8)

4. Phase 2: Growth & Content Moat (Weeks 9–16)

5. Phase 3: Monetization & RC Channel (Weeks 17–26)

6. Phase 4: Scale & Market Leadership (Weeks 27–52)

7. Phase 5: Enterprise & Multi-State Expansion (Year 2)

8. Revenue Model & Financial Projections

9. Channel Strategy & Customer Acquisition

10. Regional Center Playbook

11. Content & SEO Strategy

12. Partnership & Distribution Strategy

13. Metrics Framework & Decision Gates

14. Risk Mitigation & Contingency Plans

15. Week-by-Week Execution Calendar (Phase 0–1)

# 1. Executive Summary — The Five Phases

This plan takes Waypoint from a validated prototype (landing page + Entity Navigation Matrix + app mockups) to enterprise-scale market leadership in California’s disability services navigation space. Each phase has specific entry criteria, exit criteria, and decision gates that determine whether to proceed, pivot, or double down.

| Phase | Name | Timeline | Core Objective | Exit Criteria |
| --- | --- | --- | --- | --- |
| Phase 0 | Pre-Launch Foundation | Weeks 1–4 | Ship landing page, build MVP app, establish brand identity, create content foundation | 500 waitlist signups, MVP on TestFlight, 5 entity guides published |
| Phase 1 | Soft Launch & Validation | Weeks 5–8 | Beta with 25–50 families, validate product-market fit, iterate on AI Navigator, collect testimonials | NPS > 50, 3+ families actively using weekly, first RC reimbursement inquiry submitted |
| Phase 2 | Growth & Content Moat | Weeks 9–16 | App Store launch, content hub driving organic traffic, eligibility tools going viral, community forming | 1,000+ app downloads, 5,000 waitlist, 25K organic monthly visitors |
| Phase 3 | Monetization & RC Channel | Weeks 17–26 | Paid subscriptions live, RC reimbursement channel established, B2B provider directory generating revenue | 200+ paid subscribers, 3+ RC reimbursement approvals, $3K+ MRR |
| Phase 4 | Scale & Market Leadership | Weeks 27–52 | 10K+ users, RC relationships across multiple centers, content authority, community moat, approaching profitability | 2,000+ paid subscribers, 10+ RC partnerships, $25K+ MRR, Series-ready metrics |
| Phase 5 | Enterprise & Expansion | Year 2+ | Multi-state expansion, employer benefits channel, institutional partnerships, potential fundraise | 50-state KB coverage, employer channel live, $100K+ MRR |

Critical principle: Each phase must validate before advancing. If Phase 1 shows families don’t return after first use, stop and fix retention before pursuing growth. If Phase 2 shows zero organic traffic, fix content strategy before monetizing. The gates are real.

# 2. Phase 0: Pre-Launch Foundation (Weeks 1–4)

This is the build phase. You’re shipping the landing page, building the MVP app, and creating the content that will drive initial traction. Everything in this phase is about having something real to show families by Week 5.

## 2.1 Product Deliverables

Week 1–2: Landing Page + Infrastructure

Day 1–2: Register domain (waypointfamilies.com or waypointnavigator.ai). Set up Vercel hosting. Configure DNS, SSL. Set up Google Workspace (mike@waypoint.app). Register LLC in California.

Day 3–4: Deploy landing page (from our React mockup) to production. Connect Supabase for waitlist email capture. Integrate ConvertKit or Resend for email automation. Set up Google Analytics + Plausible.

Day 5–7: Build welcome email sequence: (1) Confirmation + ‘What to expect,’ (2) Day 3: Entity Matrix preview — ‘Here are 3 programs you might not know about,’ (3) Day 7: Founder story + invite to share, (4) Day 14: Progress update + early access offer. Test on personal email, iterate.

Day 8–10: QA landing page across devices (iPhone, Android, desktop, tablet). Performance audit (target <3s load time). Accessibility audit (WCAG AA). Soft launch to 20–30 personal contacts for feedback.

Week 2–4: MVP App Build

Sprint 1 (Week 2): Initialize Expo project (TypeScript). Set up Supabase (PostgreSQL + auth + pgvector). Configure Apple Developer + Google Play accounts. Build onboarding flow: Welcome → Add Child → Diagnosis → State/RC → Insurance → Done. Connect onboarding to Supabase with RLS policies.

Sprint 2 (Week 3): Build AI Navigator (RAG): Chunk Entity Matrix + legal documents into embeddings (pgvector). Build chat interface. Connect Claude API with system prompt + retrieved context. Build home dashboard with ‘Your Next Waypoint’ proactive recommendation. Build benefits checker (diagnosis → program eligibility list).

Sprint 3 (Week 4): Build document vault (upload, categorize, store in Supabase Storage). Build expense tracker (log expenses, categorize by funding source, track reimbursements). Build provider directory (add/edit contacts for therapists, RC coordinator, school). First TestFlight build. Internal QA.

## 2.2 Content Deliverables

Entity guides (5 by end of Phase 0): Regional Center Complete Guide, IEP Rights & Process, SSI Application Step-by-Step, IHSS Application Guide, Medi-Cal for Children with Disabilities. Each guide is 2,000–3,000 words, SEO-optimized, citing specific legal provisions. Written from the Entity Matrix data.

Diagnosis landing pages (3 by end of Phase 0): Autism, Down Syndrome, ADHD. Each page includes: journey map (from our mockup), eligibility results, age-specific guidance, related entity guides, and a CTA to the eligibility checker.

Blog posts (4 by end of Phase 0): ‘Complete Guide to Regional Center Services in 2026,’ ‘Understanding Your IEP Rights in California,’ ‘2026 Federal Policy Changes: What Disability Families Need to Know,’ ‘What Is the Self-Determination Program?’

## 2.3 Marketing Deliverables

Social media accounts: Instagram (@waypointfamilies), Facebook page, LinkedIn. First 10 posts planned: 5 problem-awareness (‘Did you know families interact with 23+ agencies?’), 3 tips (‘Your child may be eligible for programs you don’t know about’), 2 founder story.

Facebook group presence: Join 15–20 CA parent groups (autism, ADHD, Down syndrome, special needs, IEP help). Provide genuine value for 2+ weeks before sharing Waypoint. Never spam.

Provider outreach list: Identify 50 therapy practices, pediatric offices, and developmental pediatricians in the Bay Area. Draft intro email for Phase 1 outreach.

## 2.4 Phase 0 Exit Criteria

| Criterion | Definition of Done |
| --- | --- |
| Landing page live | Deployed to production with email capture working |
| 500 waitlist signups | Validated through email + social + personal network |
| MVP on TestFlight | Onboarding + AI Navigator + Benefits Checker functional |
| 5 entity guides published | RC, IEP, SSI, IHSS, Medi-Cal live on website |
| Email sequence active | 4-email welcome series sending automatically |
| Social presence established | IG + FB active, 10+ posts, present in 15+ parent groups |

# 3. Phase 1: Soft Launch & Validation (Weeks 5–8)

This is the most critical phase. You’re putting Waypoint in front of real families and learning whether the product solves a real problem well enough that people come back. Everything else depends on what you learn here.

## 3.1 Beta Recruitment (Week 5)

Target: 25–50 families. Not a vanity number — you need enough for signal but few enough for personal relationships with each tester.

Source 1 — Waitlist (60%): Email waitlist with ‘You’re invited to early access’ messaging. Prioritize parents who signed up with specific diagnoses. Personal email, not blast.

Source 2 — FB groups (25%): Post in parent groups where you’ve been active: ‘I’m a dad building an app to help families navigate disability services. Looking for 10 parents to try it and tell me what’s wrong with it.’ Authenticity converts.

Source 3 — Provider referrals (15%): Reach out to 10 therapy practices: ‘We built a free tool that helps your clients’ families find benefits. Would you share it with 3–5 families?’

## 3.2 Validation Framework

You’re testing three hypotheses:

H1: Families need this. Measured by: Do they complete onboarding? Do they return within 7 days? Do they ask the AI Navigator questions?

H2: The AI is good enough. Measured by: Do families act on AI recommendations? Do they report the AI was helpful? Are there dangerous hallucinations?

H3: Families will pay. Measured by: When shown pricing, what % say ‘yes’? What features drive willingness to pay?

Key Metrics to Track

| Metric | Definition | Target | How to Measure |
| --- | --- | --- | --- |
| Activation rate | % who complete onboarding and use 1+ feature | > 60% | Track in Supabase analytics |
| 7-day retention | % who return within 7 days of first use | > 30% | Critical PMF signal |
| AI satisfaction | Thumbs up/down on Navigator responses | > 75% positive | Log in Supabase |
| NPS score | Survey at Day 14: How likely to recommend? | > 50 | In-app or email survey |
| WTP (willingness to pay) | Survey: Would you pay $9.99/mo for this? | > 40% yes | Email survey at Day 21 |
| Feature usage | Which features used most/least | N/A | Analytics dashboard |

## 3.3 Decision Gate: Phase 1 → Phase 2

GREEN LIGHT: NPS > 50, retention > 30%, WTP > 40%. Proceed to App Store launch.

YELLOW LIGHT: NPS 30–50, retention 15–30%, WTP 20–40%. Extend Phase 1 by 4 weeks. Interview every churned user. Fix top 3 issues. Re-test.

RED LIGHT: NPS < 30, retention < 15%, WTP < 20%. Stop. Conduct deep discovery interviews with 10 families. Identify whether the problem is product, positioning, or market. Potentially pivot.

# 4. Phase 2: Growth & Content Moat (Weeks 9–16)

With product-market fit validated, this phase is about scaling distribution through content, tools, and community. The goal is to build an organic acquisition engine that doesn’t require paid advertising.

## 4.1 App Store Launch (Week 9–10)

App Store submission: Screenshots (6.7” and 6.5”), app preview video (30s showing key flows), privacy nutrition labels, App Review notes explaining the AI Navigator.

ASO (App Store Optimization): Title: ‘Waypoint — Disability Services Navigator.’ Keywords: disability benefits, IEP help, special needs, Regional Center, IHSS, SSI, autism resources. Subtitle: ‘Every benefit. Every deadline. Mapped.’

Google Play launch: Same week. Android build via Expo EAS. Google Play Console setup.

Launch announcement: Email to full waitlist. Social media posts. Personal outreach to 20 most engaged beta users asking for App Store reviews (target: 15+ five-star reviews in first week).

## 4.2 Content Engine

Content is the growth engine. Every piece of content serves a dual purpose: (1) drive organic search traffic, and (2) demonstrate expertise that builds trust.

Content Calendar: Weeks 9–16

| Week | Content Deliverables | Primary Channel |
| --- | --- | --- |
| Week 9 | 5 new entity guides: CCS, CalABLE, Self-Determination Program, DOR, Section 504 | SEO |
| Week 10 | 4 diagnosis pages: Cerebral Palsy, Epilepsy, Intellectual Disability, Multiple Disabilities | Organic + social |
| Week 11 | Interactive RC lookup tool (by county/zip), blog: ‘Your Regional Center: What They Must Provide’ | SEO + viral |
| Week 12 | IEP rights quiz (‘Do You Know Your Rights?’), blog: ‘The 10 IEP Rights Every Parent Should Know’ | Social + viral |
| Week 13 | Full eligibility checker (all 13 diagnoses × 10 entities), shareable results pages | Viral + lead gen |
| Week 14 | Age milestone timeline tool, blog: ‘What to Expect at Every Age: A Disability Family Timeline’ | SEO + social |
| Week 15 | Expense calculator by diagnosis, blog: ‘The True Cost of Raising a Child with Disabilities’ | SEO + media |
| Week 16 | Resource roundup: ‘Every Program Your Family Needs in One Place,’ social sharing optimization | Viral + SEO |

## 4.3 Viral Loops

Eligibility checker share: After seeing results, prompt: ‘Your child may be eligible for 14 programs. Share this tool with another family.’ Generate unique share URLs with OG images showing the count.

Journey map share: The diagnosis journey maps are inherently shareable. Parents screenshot and post in FB groups. Make them optimized for screenshots: clean design, diagnosis name prominent, actionable takeaways visible.

Referral program: ‘Give a month, get a month.’ When you refer a family who signs up, both get a free month of Plus. Track via unique referral codes.

Provider co-marketing: Give therapy practices a branded landing page: ‘yourpractice.waypoint.app’ that shows their patients’ eligibility. Practice promotes it; you get the signups.

## 4.4 Community Building

Parent advisory board: Recruit 5–8 beta users as official advisors. Monthly call. Input on features and content. Title and recognition. These become your advocates and testimonial sources.

Private community: Launch a private Facebook group or Discord for Waypoint families. Not a replacement for existing groups — a complement. Focus: action-oriented help, not venting. AI-powered weekly digests (‘This week’s most asked questions’).

Content contributions: Invite parents to write guest posts: ‘How I Got IHSS Approved in 30 Days,’ ‘My IEP Meeting Prep Checklist.’ Co-create content with the community.

# 5. Phase 3: Monetization & RC Channel (Weeks 17–26)

Revenue phase. You’ve validated the product and built distribution. Now you turn on payment and establish the highest-margin channel: Regional Center reimbursement.

## 5.1 Subscription Launch

Pricing Strategy

Free Tier: Benefits finder (limited to 3 results per diagnosis), 3 AI Navigator questions/month, access to all free content and tools. Purpose: lead generation, habit formation.

Plus ($9.99/month or $89.99/year): Unlimited AI Navigator, full eligibility results, expense tracker, document vault, deadline alerts, IEP/IPP preparation assistant, tax optimization reports.

Pro ($19.99/month or $179.99/year): Everything in Plus + insurance appeal letter generation, RC reimbursement request drafting, multi-child support, priority AI, direct connection to vetted advocates/attorneys.

Launch strategy: Offer all beta users 3 months free of Plus. At month 3, convert to paid with a personal email: ‘Your free trial is ending. Here’s what you’d lose.’ Target: 30–40% conversion.

Annual discount: 25% off annual plans. Push annual aggressively — disability is a long journey, and annual dramatically reduces churn.

Apple/Google pricing: Use Apple’s Small Business Program (15% commission vs 30% for <$1M revenue). Price annual plans at $89.99 to stay under psychological thresholds.

## 5.2 Regional Center Reimbursement Channel

This is Waypoint’s highest-margin, most defensible revenue channel. Regional Centers can reimburse parent training and support tools under Purchase of Service codes. Undivided has already established the precedent.

The RC Reimbursement Playbook

Step 1 — Legal foundation: Waypoint qualifies under POS Code 371 (Individual/Family Training) and POS Code 331 (Support Services). The Lanterman Act requires RCs to provide ‘necessary services to support families,’ and parent training in navigation qualifies. Draft a one-page legal brief citing Lanterman Act §4648, §4685, and relevant DDS directives.

Step 2 — Pilot with RCEB: Start with Regional Center of the East Bay (your home RC, you have an existing relationship through Teddy’s services). Request a meeting with the Director of Community Services. Pitch: ‘We’re a parent-built platform that helps families navigate services. Undivided is already reimbursed by several RCs. We offer the same value at a fraction of the cost.’

Step 3 — Pilot structure: Propose 20-family pilot. RC refers 20 families to Waypoint. Waypoint provides full access for 3 months. Track outcomes: services accessed, time saved, family satisfaction. RC pays $100/user/month ($2,000/month total for pilot). Present results at 90 days.

Step 4 — Scale: With positive pilot data, approach all 21 California Regional Centers. Create a standard vendor agreement. Target: 5 RC partnerships by end of Year 1, each with 50–200 families. Revenue: $60K–$240K annually from RC channel alone.

Step 5 — Self-Determination Program: SDP participants control their own budgets. Market directly to SDP families: ‘Use your SDP budget to pay for Waypoint.’ No RC approval needed — family decides. Faster path to revenue.

## 5.3 B2B Provider Directory

Launch provider directory (Week 20): Searchable database of therapy practices, special ed attorneys, financial planners, independent educational evaluators. Free basic listing. Paid tiers: Featured ($99/mo), Premium ($199/mo), Enterprise ($299/mo) with lead generation, appointment booking, and analytics.

Sales motion: Start with 50 Bay Area practices identified in Phase 0. Cold outreach: ‘Your clients’ families use Waypoint to navigate services. Get listed so they can find and book with you directly.’ Target: 10 paid listings by Week 26.

Warm lead generation: When the AI Navigator recommends a type of provider (‘You should consult a special education attorney’), surface directory listings. This is native advertising that actually helps families.

# 6. Phase 4: Scale & Market Leadership (Weeks 27–52)

## 6.1 User Growth Targets

| Timeline | Total Users | Paid Subs | B2B Partners | MRR |
| --- | --- | --- | --- | --- |
| Month 7 (Week 27) | 500 | 200 | 10 | $3,000 |
| Month 8 | 1,000 | 350 | 15 | $5,500 |
| Month 9 | 2,000 | 600 | 20 | $9,000 |
| Month 10 | 3,500 | 1,000 | 30 | $14,000 |
| Month 11 | 5,000 | 1,500 | 40 | $20,000 |
| Month 12 (Week 52) | 8,000 | 2,500 | 50+ | $30,000+ |

## 6.2 Scaling Playbook

Content authority: By Month 9, Waypoint should be the #1 Google result for ‘California disability benefits,’ ‘Regional Center services,’ ‘IEP rights California,’ and 20+ related queries. Publish 4+ articles/week. Guest post on disability advocacy blogs.

RC expansion: With RCEB pilot data, approach San Andreas RC (South Bay), Alta California (Sacramento), Harbor RC (South LA), and Inland RC. Each new RC adds 50–200 reimbursed families. By Month 12, target 5+ RC partnerships.

Provider partnerships: Partner with ABA provider networks (e.g., Center for Autism, Autism Learning Partners). These practices serve thousands of families. A single partnership can drive 100+ signups.

Community moat: Community becomes self-sustaining. Parents help parents. Weekly ‘Office Hours’ AMAs with special ed attorneys, RC coordinators, tax professionals. These become recorded content.

Press and media: Pitch to local news (Oakland Tribune, SF Chronicle, East Bay Times) and disability media (Disability Scoop, The Mighty, Understood). Angle: ‘Oakland dad builds AI platform to help families navigate disability services after struggling with the system himself.’

Conference presence: Present at CA APSE (employment), Disability Rights California events, SELPA conferences, RC family events. Low cost, high credibility, direct access to families and institutional partners.

## 6.3 Product Evolution

IEP Redlining (Month 8): Upload your child’s IEP. AI reviews every goal, suggests modifications, flags missing services, drafts parent concerns. This is the feature that will generate press.

Insurance appeal automation (Month 9): AI drafts appeal letters for denied services. Pulls denial letter language, matches to relevant case law and regulatory requirements, generates ready-to-send appeals.

Financial planning dashboard (Month 10): CalABLE account integration, special needs trust guidance, ABLE vs SNT comparison, tax deduction optimizer, benefit cliff alerts.

Transition planning module (Month 11): For families with children approaching 14+. Transition IEP guidance, DOR referral assistance, conservatorship vs SDM comparison, adult services navigation.

Multi-language support (Month 12): Spanish first, then Mandarin, Vietnamese, Tagalog. California’s disability services equity gap hits non-English-speaking families hardest. This is both a growth strategy and a mission alignment.

# 7. Phase 5: Enterprise & Multi-State Expansion (Year 2)

With California proven, Year 2 is about replicating the model nationally and opening enterprise channels.

## 7.1 Multi-State Expansion

State selection framework: Prioritize states with (a) large disability populations, (b) structured state DD systems similar to CA’s RC model, (c) Medicaid waiver programs, and (d) existing parent advocacy communities.

| State | DD Agency | Priority | Rationale |
| --- | --- | --- | --- |
| New York | OPWDD | High | Large market, OPWDD parallels RC, strong advocacy community |
| Texas | HHS/DADS | High | Fastest-growing disability population, underserved |
| Pennsylvania | ODP/OVR | Medium | Strong waiver programs, active parent groups |
| Illinois | DHS/DDD | Medium | Large urban market (Chicago), established DD system |
| Florida | APD | Medium | Large market, few digital competitors, underserved |

Expansion playbook: Each state requires: (1) regulatory research (2–4 weeks), (2) state-specific KB build (4–6 weeks), (3) local beta group recruitment (2–4 weeks), (4) state agency partnership outreach (ongoing). Modular KB architecture means the AI core stays the same — only the knowledge base changes.

## 7.2 Enterprise Channels

Employer benefits: Position Waypoint as an employee benefit for workers with disabled dependents, similar to fertility benefits (Carrot, Progyny) or caregiving benefits (Cariloop, Torchlight). Pitch to HR/benefits teams at large CA employers (Kaiser, Google, Meta, State of CA). Price: $5–10/employee/month for companies, unlimited family access. This is a $500M+ market.

Health system partnerships: Partner with pediatric hospitals and health systems (UCSF, Stanford Children’s, Children’s Hospital Oakland). When a child is diagnosed, the hospital’s social worker refers the family to Waypoint. Hospital pays per referral or flat partnership fee.

School district partnerships: Offer districts a parent-facing portal: ‘Your district provides Waypoint to help families understand their IEP rights.’ Districts pay per-student or per-school. Reduces contentious IEP disputes — informed parents have better meetings.

Insurance company partnerships: Insurers benefit when families access preventive services and use benefits correctly. Pitch: ‘Waypoint helps your members access covered services, reducing emergency utilization and dispute costs.’

# 8. Revenue Model & Financial Projections

## 8.1 Revenue Streams Summary

| Stream | Price Point | Margin | Sales Motion | Notes |
| --- | --- | --- | --- | --- |
| Consumer Subscriptions | $9.99–$19.99/mo | 75–85% | App Store + website | Core revenue, predictable, scalable |
| RC Reimbursement | $100/user/mo avg | 90%+ | RC vendor agreement | Highest margin, institutional distribution |
| B2B Provider Directory | $99–$299/mo | 95% | Direct sales | Low marginal cost, local network effects |
| Employer Benefits | $5–10/employee/mo | 85% | HR/benefits teams | Year 2+, massive TAM, enterprise sales cycle |
| Health System Referrals | $50–100/referral | 80% | Hospital partnerships | Year 2+, high credibility, volume potential |

## 8.2 Year 1 Financial Projections

| Quarter | Paid Subs | Sub Revenue | RC Revenue | Total Costs | Net |
| --- | --- | --- | --- | --- | --- |
| Q1 (Months 1–3) | 0 | $0 | $0 | $5K–8K/mo | -$15K–-$24K |
| Q2 (Months 4–6) | 100–200 | $1.5K–3K | $200–500 | $6K–10K/mo | -$10K–-$20K |
| Q3 (Months 7–9) | 500–1,000 | $5K–12K | $1K–2K | $8K–12K/mo | -$3K–$0 |
| Q4 (Months 10–12) | 1,500–2,500 | $15K–30K | $3K–6K | $10K–15K/mo | $5K–$15K |

Path to profitability: Waypoint can reach cash-flow positive by Month 10–12 with 1,500+ paid subscribers and 3+ RC partnerships, without external funding. Total investment through profitability: $60K–$100K (mostly founder time + infrastructure costs).

# 9. Channel Strategy & Customer Acquisition

## 9.1 Acquisition Channels by Cost and Impact

| Channel | Cost/Mo | Conv % | Volume | Speed | Notes |
| --- | --- | --- | --- | --- | --- |
| SEO / Content Marketing | $0–500/mo | 1–3% | High | Slow (3–6 mo) | Primary engine. Entity guides, diagnosis pages, tools rank for high-intent queries. |
| Facebook Parent Groups | $0 | 5–8% | High | Fast | Highest conversion rate. Authentic participation, not spam. Provide value first. |
| Provider Referrals | $0 | 10–15% | Medium | Medium | Therapy practices, pediatricians. Warm referrals convert highest. |
| RC Coordinator Referrals | $0 | 15–20% | High | Slow | Once RC partnership established, coordinators refer directly. Zero CAC. |
| Instagram/Social | $0–200/mo | 1–2% | Medium | Medium | Brand awareness. Infographics, parent tips, founder story. |
| App Store Organic | $0 | 2–4% | High | Medium | ASO + ratings/reviews drive discovery. Target 100+ reviews. |
| Paid Social (FB/IG) | $500–2K/mo | 2–4% | Medium | Fast | Phase 3+. Target parents in CA with interests in autism, IEP, special needs. |
| Email Marketing | $50–100/mo | 3–5% | High | Fast | Waitlist nurture, reactivation, referral campaigns. Owned channel. |
| Conference/Events | $200–500/event | 3–5% | Low–Med | Medium | Phase 2+. SELPA conferences, RC family events, disability expos. |
| Press/Media | $0 | 1–2% | Low | Unpredictable | Phase 3+. Founder story angle for local and disability media. |

## 9.2 CAC Targets by Channel

Blended CAC target: <$25. At $150/year ARPU and 3+ year retention, LTV exceeds $450. LTV/CAC > 18:1 at $25 CAC. Payback period < 2 months.

Organic channels (SEO, FB groups, referrals): $0–5 CAC. These should represent 70%+ of acquisition.

RC reimbursement channel: $0 CAC. RC refers families directly. Highest margin, zero acquisition cost.

Paid channels (Phase 3+): $15–40 CAC. Only scale if LTV/CAC > 10:1. Kill campaigns that exceed $50 CAC.

# 10. Regional Center Playbook

This section is the detailed operational playbook for establishing Regional Center partnerships — the single most important revenue channel for Waypoint.

## 10.1 Legal Basis

Lanterman Act §4648: Requires RCs to provide ‘services and supports for persons with developmental disabilities and their families that enable persons with developmental disabilities to approximate the pattern of everyday living.’ Parent navigation and training qualify.

POS Code 371: Individual/Family Training — covers training families on navigating services, understanding rights, and accessing benefits.

POS Code 331: Support Services — covers tools that support families in managing disability-related needs.

DDS Directive: The Department of Developmental Services has issued guidance supporting technology-based parent training tools as reimbursable under existing POS codes.

Undivided precedent: Undivided’s Navigator service is already reimbursed by multiple RCs under these codes. Waypoint follows the same legal pathway with dramatically better unit economics.

## 10.2 RC Outreach Sequence

| Timeline | Action | Details |
| --- | --- | --- |
| Week 1 | Research | Identify Director of Community Services or equivalent at target RC. Research their current family training vendors. Review their POS spending reports (public data). |
| Week 2 | Warm intro | Seek warm introduction through your service coordinator, FRCs, or parent advocacy groups. If no warm intro, send cold email with one-pager. |
| Week 3 | Meeting | Present Waypoint demo. Show the Entity Matrix. Demonstrate the AI Navigator answering a real parent question. Share Undivided precedent for POS reimbursement. |
| Week 4 | Proposal | Submit formal pilot proposal: 20 families, 3 months, $100/user/month. Include outcome metrics you’ll track. Reference Lanterman Act provisions. |
| Week 5–8 | Pilot | Onboard families. Provide white-glove support. Track usage, satisfaction, and outcomes. Weekly check-ins with RC contact. |
| Week 9–10 | Results | Present pilot results to RC. Recommend scaling to 50–100 families. Propose standard vendor agreement. |

## 10.3 California RC Prioritization

| Regional Center | Priority | Rationale | Consumers |
| --- | --- | --- | --- |
| RCEB (East Bay) | 1 | Home RC. Existing relationship. Start here. | ~18,000 |
| San Andreas (South Bay) | 2 | Large, tech-forward, adjacent geography. | ~20,000 |
| Alta California (Sacramento) | 3 | Large, diverse population, underserved. | ~30,000 |
| North Bay RC | 4 | Smaller, easier partnership process. | ~8,000 |
| Harbor RC (South LA) | 5 | Massive population, equity focus. | ~15,000 |
| NLACRC (North LA) | 6 | Largest RC in CA. Major scale opportunity. | ~45,000 |

# 11. Content & SEO Strategy

Content is the primary acquisition engine. The Entity Navigation Matrix gives us a structural advantage: we have more organized, comprehensive data than any competitor, and we can turn it into hundreds of SEO-optimized pages.

## 11.1 Content Pillars

Pillar 1 — Entity Guides (23 pages): One comprehensive guide for each entity in the Matrix. ‘Complete Guide to Regional Center Services,’ ‘IHSS Application: Step by Step,’ ‘Understanding CCS Eligibility.’ Each page is 2,000–3,000 words, citing specific legal provisions, with embedded eligibility checker.

Pillar 2 — Diagnosis Pages (13 pages): One journey map page per diagnosis. Includes the empathetic descriptions from our mockup, entity list at each age, and links to relevant entity guides. These pages are the emotional entry point.

Pillar 3 — Age Timeline Pages (6 pages): What happens at each life stage: Birth–3, 3–5, 5–13, 14–17, 18–22, 22+. Cross-cutting across diagnoses. Useful for families at transition points.

Pillar 4 — Policy & Updates (ongoing): Blog covering CA budget changes, DDS directives, federal policy (IDEA reauthorization, Medicaid changes). Positions Waypoint as the go-to source for disability policy intelligence.

Pillar 5 — Interactive Tools (5+ tools): Eligibility checker, RC lookup, IEP rights quiz, expense calculator, age timeline. Tools generate backlinks, social shares, and email signups.

## 11.2 SEO Targets (Month 6–12)

| Target Keyword | Monthly Vol | Difficulty | Content Strategy |
| --- | --- | --- | --- |
| regional center services california | 1,300 | Low | Entity guide + RC lookup tool |
| ihss application california | 880 | Medium | Entity guide + step-by-step |
| iep rights california parents | 720 | Low | Entity guide + rights quiz |
| autism resources california | 1,600 | Medium | Diagnosis page + eligibility tool |
| ssi disability child | 2,400 | Medium | Entity guide + benefit checker |
| self determination program california | 480 | Low | Entity guide |
| calable account | 590 | Low | Entity guide + financial tools |
| special needs financial planning | 1,100 | Medium | Blog + tools |
| disability benefits checker | 390 | Low | Eligibility tool |
| iep meeting preparation | 720 | Low | Blog + IEP prep feature |

# 12. Partnership & Distribution Strategy

Partnerships are force multipliers. One ABA provider network can drive more signups than months of social media. The strategy is to identify partners where helping families use Waypoint directly benefits the partner.

## 12.1 Partner Categories

| Partner Type | Target Count | Value Exchange | Start Phase |
| --- | --- | --- | --- |
| ABA Provider Networks | 5–10 in CA | Refer families to Waypoint for benefits navigation. Co-branded family portal. Cross-promote in intake packets. | Month 4+ |
| Developmental Pediatricians | 20–50 Bay Area | Place Waypoint cards/flyers in waiting rooms. Mention in diagnosis disclosure meetings. Referral tracking. | Month 3+ |
| Family Resource Centers | 21 (one per RC) | FRCs serve as RC’s community face. Partnership puts Waypoint in front of every newly-served family. | Month 5+ |
| Special Ed Attorney Firms | 10–15 in CA | Refer families for benefits navigation (not legal advice). Attorneys listed in provider directory. Revenue share. | Month 6+ |
| Parent Advocacy Orgs | DREDF, DRC, TASK | Co-create content. Promote Waypoint in newsletters. Joint webinars. Credibility transfer. | Month 4+ |
| Insurance Brokers | 5–10 | Help families understand coverage, find in-network providers, prepare appeal language. Referral partnership. | Month 8+ |

# 13. Metrics Framework & Decision Gates

## 13.1 North Star Metric

Weekly Active Families (WAF): The number of unique families who interact with Waypoint (app or website) in a given week. This captures engagement depth better than downloads or signups. Target: 50 WAF by Month 3, 500 by Month 6, 2,000 by Month 12.

## 13.2 Supporting Metrics Dashboard

| Category | Key Metrics | Review Cadence |
| --- | --- | --- |
| Acquisition | Waitlist signups, app downloads, organic traffic | Weekly |
| Activation | Onboarding completion rate, first AI question asked | Weekly |
| Engagement | WAF, sessions per user per week, features used | Weekly |
| Retention | 7-day, 30-day, 90-day retention rates | Monthly |
| Revenue | MRR, ARPU, churn rate, LTV | Monthly |
| AI Quality | Response satisfaction (thumbs up/down), escalation rate | Weekly |
| Content | Organic traffic, keyword rankings, pages indexed | Monthly |
| Partnerships | RC families onboarded, B2B listings sold, referral signups | Monthly |

## 13.3 Phase Gates (Go/No-Go Decisions)

| Gate | Pass Criteria | If Fail: Contingency |
| --- | --- | --- |
| Phase 0 → 1 | 500 waitlist, MVP on TestFlight, 5 guides live | Landing page didn’t resonate. Rewrite messaging, test new angles. Interview 20 waitlist signups. |
| Phase 1 → 2 | NPS > 50, 30%+ 7-day retention, 40%+ WTP | Product doesn’t retain. Interview churned users. Identify and fix top 3 pain points. Extend Phase 1. |
| Phase 2 → 3 | 1K+ downloads, 25K organic visitors, community forming | Insufficient growth. Double down on content. Test paid acquisition. Revisit positioning. |
| Phase 3 → 4 | 200+ paid subs, 3+ RC approvals, $3K+ MRR | Revenue model not working. Test new pricing. Pivot B2B-first. Consider enterprise-only model. |
| Phase 4 → 5 | 2K+ paid subs, 10+ RC partnerships, $25K+ MRR | Scale stalling. Evaluate fundraising vs bootstrapping. Consider strategic acquisition. |

# 14. Risk Mitigation & Contingency Plans

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| AI accuracy / hallucinations | High | Critical | RAG architecture grounds all responses in source material. Citation on every response. Escalation pathways for complex questions. Weekly AI quality review. Human review queue for flagged responses. |
| Low user retention | Medium | Critical | Proactive push notifications (‘Your next waypoint’). Email re-engagement sequences. Parent advisory board for feature input. Onboarding NPS at Day 7, 14, 30. |
| RC reimbursement rejection | Medium | High | Multiple revenue streams reduce dependency. Emphasize SDP channel (family-directed, no RC approval needed). Build case studies from pilot data. Engage DRC if needed. |
| Undivided competitive response | Medium | Medium | Differentiate on AI action layer (does vs tells), pricing (10x cheaper), and equity mission. Market is large enough for both. First-mover advantage in AI-native approach. |
| Regulatory / legal risk | Low | High | Information, not legal advice. Clear disclaimers. Attorney review of templates. HIPAA-compliant infrastructure. Privacy-first data practices. |
| Founder burnout / solo execution | High | Critical | Phase 3 target: first hire (content/community manager). Advisory board for strategic support. Aggressive use of AI development tools (Claude Cowork, Copilot). Sustainable pace: 25–30 dev hours/week. |
| Platform dependency (Apple) | Low | Medium | Web app fallback. Android parity. PWA for emergency distribution. Comply with App Store guidelines proactively. |
| Data breach / privacy incident | Low | Critical | Supabase RLS policies. Encryption at rest and in transit. HIPAA BAA with Supabase. Minimal PII collection. SOC 2 Type II roadmap for Year 2. |

# 15. Week-by-Week Execution Calendar (Phase 0–1)

The first 8 weeks in detail. Each week has specific deliverables across four tracks: Product, Content, Marketing, and Partnerships. This is your operating plan.

| Week | Product | Content | Marketing | Partnerships |
| --- | --- | --- | --- | --- |
| Week 1 | Register LLC, domain, hosting. Deploy landing page. Set up Supabase + email automation. Google Analytics + Plausible. | Draft first 2 entity guides (RC, IEP). Plan 4 blog posts. | Create social accounts. Join 15 FB parent groups. Draft intro email for providers. | Identify 50 Bay Area therapy practices. |
| Week 2 | Init Expo project. Supabase auth. DB schema v1. RLS policies. Onboarding flow (6 screens). TestFlight internal. | Publish 2 entity guides. Draft blog post #1. | Post 5 problem-awareness posts on social. Begin providing value in FB groups. | Research RC vendor process for RCEB. |
| Week 3 | AI Navigator MVP: chunk KB, pgvector, chat UI, Claude API. Home dashboard. Benefits checker. | Publish blog #1 (RC guide). Draft 2 more entity guides (SSI, IHSS). | Soft-launch landing page to personal network (50 contacts). Collect feedback. | Draft RC one-pager and demo script. |
| Week 4 | Document vault. Expense tracker. Provider directory. Full QA. First TestFlight build. | Publish 3 guides (SSI, IHSS, Medi-Cal). Publish blog #2. Draft 3 diagnosis pages. | Share landing page in 5 FB groups (authentic, value-add post). Launch email sequence. | Cold email 10 therapy practices with intro + Waypoint overview. |
| Week 5 | Beta onboarding: welcome 25–50 families. Monitor usage. Fix critical bugs daily. | Publish 3 diagnosis pages (Autism, Down Syndrome, ADHD). Publish blog #3. | Beta recruitment email to waitlist. Post in 5 more FB groups. Instagram: founder story. | Follow up with therapy practices. Schedule 3 calls. |
| Week 6 | Iterate on AI Navigator based on beta feedback. Improve response quality. Add 3 most-asked topics to KB. | Publish 2 entity guides (CCS, CalABLE). Blog #4. | Day 7 NPS survey to beta users. Collect testimonials. Social: share beta user quote. | Meet with 2–3 practices. Propose referral partnership. |
| Week 7 | Build ‘Next Steps’ engine. Push notifications. In-app feedback. Day 14 WTP survey. | Draft 3 more entity guides. Begin age timeline pages. | Re-engagement email to inactive beta users. Social: tips from beta learnings. | Research RCEB vendor requirements. Draft pilot proposal. |
| Week 8 | Polish app for App Store. Screenshots. App preview video. Privacy nutrition labels. Submit to App Review. | Publish remaining entity guides (target: 10 total). 3 diagnosis pages. | Plan App Store launch campaign. Prepare launch emails. Social countdown. | Submit RCEB pilot proposal. Follow up with therapy practice partners. |

WAYPOINT

Your child’s unexpected journey. Every step, mapped.

From prototype to enterprise scale. One phase at a time.